# LiftEat Industry Ready AI Roadmap

A phased plan from the current product to a lighter proactive AI fitness platform

Prepared for LiftEat product development
Current baseline reviewed September 2026
Planning horizon approximately six months to a controlled public launch

# Executive decision

LiftEat should remain a focused fitness product with one daily operating screen, while its intelligence moves behind the interface. The app already has the core data needed for this shift: authenticated profiles, workout sessions and sets, nutrition logs, structured Gemini responses, progressive overload rules, photo meal analysis, historical charts, and proactive dashboard cards. The next stage is to convert those separate features into a reliable decision system that observes user events, updates a bounded user state, proposes useful actions, and learns only from explicit outcomes.

The recommended build order starts with usability and measurement, then establishes the event and memory layer, and only then expands AI actions. This avoids a larger interface, uncontrolled automation, and high model cost. The target experience is simple: a user opens Today, sees the most useful next action, completes or dismisses it, and can review why the app suggested it.

## Target outcome

Lighter product experience  Five primary destinations, one universal capture action, fewer repeated controls, faster initial loading, and useful empty states.

Proactive intelligence  The system detects moments such as missed targets, plateaus, recovery needs, repeated meals, and schedule changes without waiting for a chat prompt.

Controlled AI actions  AI produces validated proposals. The user confirms actions that change workouts, nutrition records, schedules, or notifications.

Industry readiness  Observable services, versioned contracts, privacy controls, model evaluations, accessibility, resilient jobs, deployment automation, and measurable release gates.

# Current product state

The current repository is a working foundation rather than an early prototype. The table separates implemented capability from the work needed before broad release.

| Area | Implemented now | Remaining gap |
| --- | --- | --- |
| Identity and data | Firebase sign in mapped to isolated MongoDB accounts, profile export and account deletion | Session and deletion audit trail, consent versions, recovery paths, production privacy review |
| Training | Routines, active sessions, sets, exercise notes and ratings, AI workout drafts, progression hints | Autosave recovery, adaptive sessions, swaps, fatigue logic, planning calendar, deeper real world testing |
| Nutrition | Manual, search, repeat, saved, text estimate, meal photo estimate with review | Fast capture, confidence and correction learning, meal planning, targets that adapt to adherence and goals |
| AI coach | Personalized Gemini context, saved chat history, structured outputs for key workflows | Unified memory, event triggers, model routing, evaluation suite, action proposals, explanation history |
| Insights | Background snapshots and dismissible dashboard cards | Event driven refresh, prioritization, delivery preferences, outcome measurement, notification orchestration |
| Vision | FastAPI meal photo endpoint and optional physique analysis | MediaPipe form analysis, upload lifecycle, model quality gates, production scaling and monitoring |
| Operations | Health endpoint, rate limits, security headers, optional Sentry and backup job | Continuous delivery, managed schedules and queues, disaster recovery test, service objectives, cost controls |
| Experience | Minimal monochrome layout, fixed sidebar, focused Train and Nutrition screens | Navigation reduction, responsive validation, accessibility, lighter bundle, shared design system and onboarding |

## Current technical direction

Keep the Node application as a modular monolith for core account, workout, nutrition, insight, and orchestration APIs. Keep FastAPI as the bounded vision service because its Python and MediaPipe dependencies justify a separate runtime. Add a durable queue and worker before adding more scheduled intelligence. Avoid splitting every domain into a microservice until traffic, ownership, or deployment requirements make the boundary necessary.

## Main risks to address first

The current AI context is rebuilt from raw history and will become slower, more expensive, and less relevant as records grow.

In process timers do not provide reliable scheduled execution on serverless or frequently restarted hosts.

The interface can grow into a collection of AI buttons unless all intelligence follows one prioritization and action pattern.

Mocked provider tests prove contracts but do not measure recommendation quality, live quota behavior, latency, or safety.

Form analysis and nutrition estimates can appear more certain than the underlying image quality supports.

# Lighter product experience

The interface should show less while doing more. Each screen should answer one user question, and advanced controls should appear only when they change the current decision. AI should enter the flow as a suggestion, a prefilled action, or a short explanation rather than as a separate destination for every capability.

## Recommended information architecture

| Destination | Question it answers | Primary actions |
| --- | --- | --- |
| Today | What should I do next | Resume or start training, log food, review one prioritized insight, check readiness |
| Train | What am I training and how is it progressing | Weekly plan, active session, routines, history, exercise library through search |
| Nutrition | What have I eaten and what remains today | Universal meal capture, daily totals, saved meals, simple plan |
| Progress | Is the plan working | Strength, consistency, nutrition adherence, body metrics, weekly review |
| Profile | What does LiftEat know and control | Goals, equipment, schedule, AI memory, notifications, integrations, privacy |

Coach remains available from a compact global entry point and from contextual explanations. On small screens, avoid six equally prominent navigation items. Use five primary destinations and place Coach in the header or universal action sheet.

## Interaction rules

1. Make the default path one tap or one short input. Preserve detail behind Review, Edit, or More actions.

2. Use one universal Add action for food, workouts, measurements, and notes. Open it with the most likely choice selected from context.

3. Show one highest value AI recommendation first. Keep lower priority items in an inbox rather than stacking cards across screens.

4. Let users undo or edit every AI assisted record. Require confirmation before changing stored plans, logged food, or notifications.

5. Remember the last successful method. If a user repeats oatmeal every morning, surface that meal before search or photo analysis.

6. Keep loading states local to the affected component. Never block Today because a model or chart is still loading.

## Performance budget

| Measure | Target | Implementation direction |
| --- | --- | --- |
| Initial JavaScript | Under 250 KB compressed for the authenticated shell | Audit unused Radix packages, isolate charts and markdown, manual vendor chunks, lazy load rarely used screens |
| Largest content paint | Under 2.5 seconds at the 75th percentile on mobile | Server cached Today payload, font restraint, image sizing, route prefetch only after idle |
| Interaction latency | Under 200 ms for local actions | Optimistic state for reversible actions, background sync, avoid full page refetch |
| API response | Under 500 ms p95 for non AI reads | Compound indexes, bounded projections, pagination, precomputed daily summaries |
| AI response | First useful state under 2 seconds where possible | Immediate deterministic preview, async model refinement, cached context summary |

# Proactive AI operating model

Proactive AI requires more than scheduled chat messages. LiftEat needs a closed loop that converts product activity into a prioritized, explainable, and measurable action. The model should reason over a compact state prepared by deterministic code, while policy code controls when and how a recommendation reaches the user.

## Decision loop

1. Observe a trusted event such as workout completed, set logged, meal confirmed, target missed, insight dismissed, or schedule changed.

2. Normalize the event and update daily summaries, recent trends, preferences, readiness signals, and data quality flags.

3. Evaluate deterministic triggers. Only send a bounded state snapshot to a model when language, ranking, or plan generation adds value.

4. Create a structured recommendation or action proposal with reason, evidence, confidence, expiry, and allowed actions.

5. Apply prioritization, quiet hours, frequency caps, consent, safety rules, and channel preferences.

6. Present the recommendation in Today, in the relevant workflow, or through an opted in notification.

7. Record whether the user accepted, edited, dismissed, snoozed, or completed it. Use outcomes to tune rules and ranking, not to silently rewrite user facts.

## Memory model

| Layer | Stored content | Update rule | Use |
| --- | --- | --- | --- |
| Raw records | Workouts, sets, meals, measurements, messages | On confirmed user action | Source of truth and audit |
| Event stream | Small immutable domain events with idempotency key | On every meaningful mutation | Triggers, analytics, recovery and replay |
| Daily summaries | Volume, intensity, macros, adherence, sleep or readiness when connected | Deterministic worker | Fast charts and AI context |
| Derived user state | Goals, schedule, equipment, constraints, trends and confidence | After relevant events | Personalization and ranking |
| Confirmed memory | Preferences the user explicitly accepts | User controlled | Long term adaptation |
| Recommendation history | Reason, evidence, model or rule version, outcome | Every proposal | Explanation, evaluation and suppression |

## AI responsibility boundaries

Deterministic code owns  identity, authorization, totals, date math, progressive overload bounds, safety rules, deduplication, permissions, persistence, and notification limits.

Models own  language understanding, meal decomposition, plan generation inside catalog constraints, ranking among safe options, concise explanation, and vision interpretation.

Users own  goals, injuries and constraints, final plans, confirmed logs, notification channels, remembered preferences, integrations, and deletion.

# Proactive feature portfolio

Build these features as vertical slices. Each slice includes an event, a deterministic state update, a structured AI or rules decision, an in product action, outcome tracking, and a testable quality gate.

| Feature | Trigger and intelligence | User value | Control and safety |
| --- | --- | --- | --- |
| Daily plan | Morning, schedule change, or app open ranks workout, nutrition and recovery actions | One clear plan for the day | Editable plan, quiet hours, no push without opt in |
| Adaptive workout | Recent sets, missed reps, readiness and available time adjust volume and exercise order | A session that fits current capacity | Changes shown before start, conservative bounds, pain signals stop adaptation |
| Automatic progression | Two or more comparable successful sessions create a load or rep proposal | Progress without manual calculation | User confirms, plate increments respected, explain evidence |
| Inline exercise swap | Unavailable equipment, discomfort, preference or crowded gym | Immediate mechanically similar alternative | Catalog constrained, equipment and movement rules, preserve session history |
| Session copilot | Set completion and rest timer update next set target and pacing | Less tapping and better session flow | No medical diagnosis, easy manual override, offline session support |
| Fast meal capture | Time, location context when permitted, recent meals and free text or photo | Log common meals in seconds | Review quantities and confidence before saving |
| Nutrition rescue | Late day macro gap or repeated under eating pattern | Practical next meal options from preferences | Avoid moral language, respect dietary constraints, dismiss or disable |
| Weekly review | End of week combines consistency, strength, nutrition and recommendation outcomes | Understands what worked and sets one next focus | Evidence links, editable goal, no false causation |
| Plateau detection | Comparable lifts fail to improve across a minimum data window | Suggests deload, volume or technique review | Requires enough data, expresses uncertainty, excludes injury claims |
| Form analysis | Short supported lift video passes pose and camera quality checks | Measured feedback on tempo, range and repeatability | Supported exercises only, no injury diagnosis, delete source video after processing |
| Coach inbox | All lower priority recommendations and completed explanations | Control without dashboard clutter | Frequency caps, snooze, mute by category, feedback |
| Wearable context | Opted in sleep, heart rate and activity data | Better readiness and recovery decisions | Minimum scopes, revocable connection, missing data handled explicitly |

## Notification policy

Start with in app delivery. Add push only after recommendations show value in the app. A notification must have a fresh action, arrive inside user selected hours, respect category frequency caps, and deep link to a reviewable proposal. Never send generic engagement messages that cannot be acted on.

# Target technical architecture

Use a modular monolith plus workers. The browser talks only to the authenticated Node API. Node writes the domain record and an outbox event in the same logical operation. A worker consumes events, refreshes summaries and user state, evaluates triggers, calls Gemini or the vision service when justified, and stores a recommendation. Today reads prepared results without waiting for a model.

## Core components

| Component | Responsibility | Recommended boundary |
| --- | --- | --- |
| React application | Task focused screens, offline draft state, review and confirmation, analytics events | Route modules with shared action and recommendation components |
| Node API | Authentication, domain commands, queries, validation, authorization and outbox writes | Modules for accounts, training, nutrition, progress, coach and recommendations |
| Worker service | Summary refresh, trigger evaluation, model calls, notifications, retention and retries | Same repository and domain packages, separately deployed process |
| MongoDB | Source records, summaries, user state, proposals, model runs and audit | Indexed collections with retention policies and migrations |
| Queue | Durable event and scheduled job delivery with retries and dead letter handling | Managed Redis or queue service; never rely on in process timers |
| Gemini gateway | Schema validated model requests, prompt versions, routing, budgets and redaction | Single server module used by jobs and synchronous drafts |
| FastAPI vision | Meal image and supported lift video processing | Private container service with signed requests, resource limits and short lived media |
| Notification adapter | Push, email if later justified, and preference enforcement | Provider independent interface with explicit consent |

## New data collections

| Collection | Essential fields | Retention |
| --- | --- | --- |
| UserEvent | user, type, entity, occurredAt, idempotencyKey, schemaVersion, payload | Product defined; compact old payloads after summaries |
| DailySummary | user, date, training, nutrition, recovery, completeness, sourceVersion | Account lifetime |
| UserState | user, goals, constraints, schedule, equipment, preferences, trend signals, updatedAt | Account lifetime with rebuild support |
| Recommendation | user, type, priority, reason, evidence, confidence, expiresAt, status, actions | Twelve to twenty four months for evaluation |
| ActionProposal | recommendation, commandType, validated payload, confirmation state, result | Same as recommendation |
| ModelRun | feature, model, promptVersion, schemaVersion, latency, token estimate, outcome, error class | Sampled or ninety days; no raw secrets |
| ConsentRecord | user, purpose, policyVersion, grantedAt, revokedAt | Legal and policy requirement |
| NotificationPreference | user, categories, channels, quietHours, frequencyCaps | Account lifetime |

## API pattern

Keep reads and actions explicit. Examples include GET /api/today, GET /api/recommendations, POST /api/recommendations/:id/accept, POST /api/recommendations/:id/dismiss, POST /api/events/batch, POST /api/workouts/:id/swap-proposals, and POST /api/form-analysis. Every action endpoint uses authentication, ownership checks, a schema version, an idempotency key, and a stable error contract.

# AI quality and safety system

Treat each AI capability as a product model with its own contract, evaluation set, release threshold, fallback, and cost budget. A general chat score cannot establish whether meal estimates, exercise swaps, or adaptive training are good enough.

## Structured generation standard

Validate every model output against a versioned JSON schema before it reaches business logic.

Use server supplied catalogs and identifiers. Reject invented exercises, foods, actions, or database IDs.

Include evidence references and confidence fields where the interface needs to explain or suppress a result.

Store prompt version, model name, schema version, latency, retry count, and outcome without storing credentials.

Use deterministic fallbacks for totals, progression, empty states, and provider outages.

Separate extraction from recommendation. First turn text or images into facts; then reason over validated facts.

## Evaluation suite

| Capability | Offline evaluation | Release threshold |
| --- | --- | --- |
| Meal text extraction | Representative foods, mixed meals, quantities, ambiguity and adversarial text | At least 95 percent valid schema and no unsafe values; human macro error target defined by food class |
| Meal photo estimate | Lighting, plate coverage, cuisine variety, non food images and portion ambiguity | No save without review; calibrated confidence; non food rejection above agreed threshold |
| Workout generation | Goals, duration, equipment, history, constraints and catalog coverage | 100 percent valid catalog references and hard limit compliance |
| Exercise swap | Movement pattern, equipment, target muscles, constraints and session position | 100 percent constraint compliance; expert relevance score target |
| Progression | Success, failure, mixed units, stale history, bodyweight and insufficient data | Deterministic rule tests remain 100 percent; model cannot override bounds |
| Proactive ranking | Synthetic and anonymized user states with expected priority and suppression | No notification policy violation; top recommendation relevance target from beta feedback |
| Form analysis | Camera angles, occlusion, rep segmentation, supported lifts and invalid videos | Pose quality gate first; metric error benchmark per lift; unsupported inputs rejected |

## Health and safety rules

LiftEat should communicate training and nutrition guidance as general fitness support. Pain, suspected injury, eating disorder language, extreme calorie targets, pregnancy, and medical conditions require bounded responses and appropriate professional guidance. The app must not infer diagnoses from images or movement. Confidence and data gaps should be visible whenever they materially affect a recommendation.

# Delivery roadmap

The phases are ordered by dependency and risk. Each phase should be demonstrated in the local preview, tested, documented, and pushed as a reviewable GitHub change before the next phase begins.

| Phase | Duration | Primary deliverables | Exit gate |
| --- | --- | --- | --- |
| 0 Baseline and decisions | 1 week | Product analytics map, service objectives, architecture decisions, risk register, beta cohort definition | Current funnels, latency, errors, bundle and AI costs measured |
| 1 Lighter core experience | 2 to 3 weeks | Five destination navigation, universal Add, reduced Today, progressive disclosure, mobile and accessibility pass | Key logging journeys pass on target devices; shell meets initial performance budget |
| 2 Reliable capture and recovery | 2 weeks | Workout and meal drafts, offline session state, idempotent retries, conflict handling, useful retry states | Interrupted workout and meal flows recover without duplicate records |
| 3 Event and memory foundation | 3 weeks | Outbox, durable queue, worker, UserEvent, DailySummary, UserState, consent and prompt metadata | Events replay safely; summaries rebuild; jobs survive restart; user isolation tests pass |
| 4 Proactive Today | 3 weeks | Recommendation model, ranking, inbox, dismiss snooze accept outcomes, daily plan, notification preferences | No model on Today read path; frequency and consent tests pass; beta usefulness measured |
| 5 Workout intelligence | 4 weeks | Adaptive session, progression proposals, inline swaps, session copilot, plateau detection | Constraint and catalog compliance at 100 percent; all changes reviewable and reversible |
| 6 Nutrition intelligence | 4 weeks | Faster capture, estimate confidence, correction feedback, nutrition rescue, weekly adherence review | Saved estimates always reviewed; quality benchmark and fallback targets met |
| 7 Vision form analysis | 5 to 6 weeks | Video upload, pose quality, rep segmentation, bounded exercise metrics, result review and deletion | Supported lift benchmark met; unsupported and low quality videos fail safely |
| 8 Production beta | 4 weeks | CI and deployment gates, dashboards, alerts, disaster recovery, cost limits, security and privacy review, support process | Service objectives pass for two weeks; restore drill complete; launch blockers closed |
| 9 Controlled launch | 2 weeks | Staged rollout, onboarding experiments, release notes, support monitoring and rollback plan | Cohort metrics stable; no critical privacy, data loss, safety or reliability issue |

## First four implementation tasks

1. Instrument the existing Today, workout, meal and AI flows. Record completion, failure, retry, correction, dismissal and time to value without collecting sensitive free text.

2. Reduce navigation and create the universal Add flow. Move Coach to a contextual global entry and keep Today focused on the next action.

3. Implement durable workout and meal draft recovery with idempotency keys and a visible last saved state.

4. Add the domain outbox, worker and UserEvent schema. Emit events from existing mutations before building new proactive features.

# Industry readiness workstreams

| Workstream | Required work | Release evidence |
| --- | --- | --- |
| Reliability | Service objectives, timeouts, retries with jitter, circuit breakers, idempotency, dead letter queue, runbooks | Thirty day error and latency dashboard, incident drill, queue replay test |
| Security | Dependency scanning, secret scanning, least privilege service accounts, input limits, authorization review, audit events | No critical findings, documented key rotation, account isolation regression suite |
| Privacy | Consent purpose, retention matrix, export completeness, deletion verification, media lifecycle, subprocessors | Policy mapped to behavior, deletion and export tests, privacy review signoff |
| Accessibility | Keyboard flows, focus management, labels, contrast, reduced motion, screen reader review | WCAG 2.2 AA audit for core journeys and resolved serious issues |
| Performance | Bundle analysis, cache policy, indexes, image and chart lazy loading, query budgets | Mobile field metrics and API p95 meet budgets |
| Delivery | Pull request checks, test environments, migrations, feature flags, staged deployments, rollback | One command rollback, migration rehearsal, protected main branch |
| Observability | Structured logs, traces, job metrics, model metrics, alerts and correlation IDs | Dashboards connect user safe request IDs across API, worker and vision |
| Support | User facing status, help flows, feedback capture, issue triage and response templates | Beta issues have owner, severity, target response and resolution evidence |
| Cost | Model budgets, token accounting, cache strategy, queue limits, storage and media policies | Per active user cost dashboard and automatic budget alerts |

## Deployment shape

Frontend  Deploy the built React application to Vercel with immutable assets, route fallback, preview deployments, and production environment separation.

API  Run Express in a runtime that matches its connection and background requirements. If deployed as serverless functions, move all timers and jobs to a separate durable worker and use connection reuse.

Worker  Deploy one or more long running worker processes connected to the queue. Scale from queue depth and protect model concurrency.

Vision  Deploy FastAPI as a private container with CPU and memory limits, authenticated service calls, temporary media storage, and short request or asynchronous job modes by file size.

Data  Use managed MongoDB with point in time recovery, tested indexes, separate environments, encryption, alerting, and a documented restore exercise.

## Operational objectives

| Objective | Beta target | Launch target |
| --- | --- | --- |
| API availability | 99.5 percent monthly | 99.9 percent monthly |
| Core read latency | p95 under 750 ms | p95 under 500 ms |
| Core mutation success | At least 99 percent excluding validation | At least 99.5 percent |
| Background job completion | 99 percent within fifteen minutes | 99.5 percent within ten minutes |
| AI graceful fallback | All core flows usable during provider outage | Same plus visible status and monitored recovery |
| Critical data loss | Zero | Zero with restore drill evidence |

# Success metrics

Measure whether LiftEat helps users act consistently. Avoid optimizing chat volume or notification opens as primary outcomes.

| Category | Metric | Why it matters |
| --- | --- | --- |
| Activation | First useful workout or meal logged within ten minutes | Shows that onboarding reaches value quickly |
| Core habit | Weekly users who complete at least two workouts and log nutrition on at least three days | Measures combined behavior the product supports |
| Efficiency | Median time to start a workout and log a repeated meal | Direct measure of a lighter app |
| Recommendation value | Accepted or completed recommendations divided by viewed recommendations | Measures relevance rather than output volume |
| Recommendation burden | Dismiss, mute and notification disable rates by category | Detects overactive automation |
| AI correction | Percentage of meal, workout and swap proposals edited before confirmation | Reveals quality and trust gaps |
| Retention | Four and eight week retained activated users | Shows sustained value |
| Reliability | Crash free sessions, mutation error rate, job delay and model fallback rate | Protects data and user confidence |
| Safety | Policy violations, unsupported vision results shown, extreme target attempts and escalations | Tracks high consequence failures |
| Cost | Infrastructure and AI cost per weekly active user | Keeps proactive features sustainable |

## Experiment sequence

1. Compare the reduced Today screen with the current screen on time to first action and daily action completion.

2. Test one prioritized recommendation against multiple cards. Measure completion, dismissal, and perceived usefulness.

3. Introduce in app daily planning before push notifications. Require a sustained usefulness threshold before expanding delivery.

4. Evaluate adaptive workout proposals in review mode before allowing one tap acceptance.

5. Run meal and form vision features with confidence and correction capture before broader promotion.

## Stop conditions

Pause a proactive category when dismissals or mutes exceed its agreed threshold for two review periods.

Disable a model release when schema failures, constraint violations, latency, or cost exceed budget.

Stop expanding vision support when pose quality or metric accuracy cannot meet the exercise specific benchmark.

Roll back any release associated with account isolation, deletion, duplicate logging, or data loss regressions.

# Definition of industry ready

LiftEat is ready for a controlled public launch only when the following evidence exists. Feature count alone does not satisfy these gates.

## Product gate

A new user reaches a first useful action without assistance on supported mobile and desktop devices.

Today provides one clear next action and remains useful when every AI provider is unavailable.

Workout and nutrition records survive refresh, offline interruption, retry, and duplicate submission attempts.

Every AI proposal shows enough context to review, edit, accept, dismiss, or undo the result.

## Engineering gate

Automated checks cover authentication, ownership, core journeys, schemas, idempotency, queue replay, provider failures, and deletion.

Production deployments are repeatable, observable, staged, and reversible. Database migrations have forward and rollback procedures.

Service objectives have passed in beta for at least two weeks with representative usage.

Backup restoration and account deletion have been exercised and documented against production like environments.

## AI gate

Every capability has a named owner, schema, prompt or rule version, evaluation set, threshold, fallback, budget, and dashboard.

Proactive delivery respects consent, quiet hours, frequency caps, expiration, confidence, and user category controls.

Recommendations cite the user records or signals that caused them and never claim certainty unsupported by the data.

Model and vision releases pass capability specific offline evaluations and monitored beta rollout before full exposure.

## Business and support gate

Terms, privacy disclosures, retention, subprocessors, and support contact match actual production behavior.

The team can identify an affected request, recommendation, job, and model run without exposing sensitive content.

Launch metrics, alert owners, incident severity, rollback authority, and user communication steps are agreed before release.

AI and infrastructure cost per active user remain inside the launch budget at expected usage.

# Recommended next decision

Begin with Phase 0 and Phase 1. Instrument the current journeys, agree on the five destination structure, move Coach to a contextual entry, and create the universal Add flow. In parallel, write the event names and outcome metrics that later power the proactive system. Do not start additional model features until these actions and the reliable draft recovery phase are complete, because the event and state quality will determine the usefulness of every proactive feature that follows.

# Appendix implementation checklist

Architecture decisions plus versioned schemas, indexes and migration plans for the modular monolith, worker, queue, AI gateway and media flow

Feature flags, cohort rollout, deployment checks and rollback procedures for each proactive capability

Provider budgets, timeouts, retries, concurrency, fallbacks, evaluation ownership and release thresholds

Consent, notification, retention, export, deletion and connected service permission matrix

Mobile, keyboard, screen reader, slow network, offline and interrupted journey test matrix

Incident, provider outage, queue backlog, restore and deletion runbooks plus a weekly outcome, reliability, safety and cost review

## Phase zero working sessions

| Session | Decision or output |
| --- | --- |
| Product journey review | Final five destination map, universal Add behavior, Today priority rules and removed duplication |
| Measurement review | Event names, properties, privacy rules, dashboards and baseline values |
| Architecture review | Outbox, queue, worker, user state, recommendation and deployment decisions |
| AI quality review | Capability owners, evaluation sets, thresholds, fallbacks and cost budgets |
| Beta readiness review | Cohort, supported devices, service objectives, support owner and stop conditions |

## Review cadence

Review delivery weekly against completed user journeys and release gates. Review model quality, proactive usefulness, safety, reliability and cost together every two weeks. Update this roadmap when evidence changes the order, scope or thresholds; keep the current phase small enough to preview and release independently.